ParkFNB

Status and remaining work

What is done, what is left, and how to finish it

17 September 2026

Presentation: 22 September 2026  ·  5 days remaining

# Contents

# 1. Where the project stands

Everything needed for the demo now exists and has been tested end to end. A number plate photographed at the gate reaches the barrier: the model reads it, the backend checks the booking, the payment and the time window, and the command is written to the barrier. A plate with no booking is refused and the refusal is logged.

Verified today: MH04DB6948 → ALLOW (booking moved to active, OPEN written to the barrier). MH12AB1234 → DENY with the reason recorded in the audit log.

## Built and working

| Component | Detail | State |
| --- | --- | --- |
| Consumer app | React Native, 32 screens | Done |
| Owner app | React Native, 64 screens | Done |
| Admin panel | React + Vite, 5 working pages | Done, not deployed |
| Backend | 172 endpoints, 23 models | Live |
| Barrier firmware | Arch lock, Firebase polling | Works |
| ANPR model | YOLO11n, 98.1 F1 | Trained |
| ANPR service | FastAPI, port 8008 | Works |
| ANPR → barrier link | Plate to booking to barrier | Works |
| Firebase bridge | Backend writes to the barrier | Works |
| Demo data | Seed script on Atlas | Done |
| Pitch videos | Two cuts rendered | Done |

## The three things still open

| # | What | Why it matters | Effort |
| --- | --- | --- | --- |
| 1 | Deploy the new backend code | Today’s work is local only — the live server still 404s on the ANPR route | 1 hr |
| 2 | Deploy the admin panel | Currently 404. It is the one live URL you can show on a slide | 1 hr |
| 3 | Record the app walkthroughs | No Android build exists, so the apps must be shown as video | 3-4 hr |

# 2. What was built on 17 September

## ANPR service

services/anpr/ — a small FastAPI service on port 8008 (not 5000; the backend and the space optimizer both want that port).

- detector.py — YOLO detection, OCR, plate normalisation, annotation

- app.py — endpoints for health, detect and gate-event

- static/index.html — the demo page with the ALLOW / DENY panel

### Two problems found and fixed while testing

Only one plate was ever read. The detector found every plate in the frame but sent only the highest-scoring box to OCR. In a photo with three cars, a blurry plate that happened to score higher would win, the read would fail, and the page said "no plate" while a perfectly clear plate sat beside it. It now walks the boxes in order and keeps the first valid Indian plate.

A distant plate was missed entirely. One detection pass at one image size is not enough when the plate is only a few dozen pixels across. It now retries at a larger size, then at a lower threshold, then with contrast enhancement — stopping at the first hit, so a clean photo is still fast.

## Plate normalisation

OCR confuses O with 0 and I with 1. The correction is applied by position, because a blanket O→0 would turn the MP state code into M0 and match nothing.

MH 04 DB 6948

LL DD LL DDDD

^^ letters      ^^^^ digits

Measured: OCR returned MHO4DB6948 (letter O)

normalised to MH04DB6948 (digit 0)  -> matched the booking

The same function runs again inside the backend. What the camera sends is never trusted.

## Backend: the ANPR access route

anprAccessController.js copies the existing app-unlock controller line for line. Only the identity proof differs — a plate instead of a session — because a camera cannot hold a login token. It authenticates the service with a shared header, then applies the same booking, payment and time-window checks.

- Refusals are logged with the reason: not paid, wrong status, outside the window, or plate unknown.

- A successful read auto-checks-in the booking, exactly as the app-tap path does.

## Firebase bridge — connecting the real barrier

The barrier does not speak MQTT. Its firmware polls a Firebase database every two seconds. Nothing in the repository knew this — the firmware existed only as a PDF.

ANPR / app / owner

|

v

backend  --+--> MQTT      (device simulator)

|

+--> Firebase  (the physical barrier)

The backend now writes to both. The firmware was not touched — what works today keeps working.

A related fix: if the MQTT broker was unreachable the whole command failed, even when Firebase had already delivered it. Now either transport succeeding is enough. On the day, that difference can save the demo.

## Error codes

Eight error codes were referenced but never defined — the initial estimate was three. They sat on the barrier unlock path, so clients received an error object with no code to act on. All eight are now aliases of real codes.

## Demo data

scripts/seed-demo.js builds a complete demo world on the Atlas database. The database held one admin user and nothing else, so nothing was at risk.

| Account | Login | Purpose |
| --- | --- | --- |
| Admin | admin@parkfnb.com / Demo@1234 | Admin panel |
| Owner (verified) | owner@parkfnb.com / Demo@1234 | Owns the demo space |
| Owner (KYC pending) | newowner@parkfnb.com | Approve this live on stage |
| Driver | driver@parkfnb.com / Demo@1234 | Has the paid booking |

| Item | Value |
| --- | --- |
| ALLOW plate | MH04DB6948 — paid booking, starts 15 min out |
| DENY plate | MH12AB1234 — registered, no booking |
| Space | A-01 · Rs.40/hr |
| Device | pb-001 → BARRIER_001 |
| App OTP | any seeded phone, code 123456 |

Re-run with --reset on the morning of the 22nd. The booking window is anchored to the time the script runs, so data seeded days earlier goes stale.

## Benchmark

| Model | Recall | Precision | F1 | Usable read | FPS |
| --- | --- | --- | --- | --- | --- |
| ParkFNB (ours) | 99.7% | 96.6% | 98.1 | 73-77% | 23.3 |
| Generic YOLO11n | 88.1% | 90.0% | 89.0 | 0.7-1.7% | 74.4 |
| FastALPR | 71.1% | 99.1% | 82.8 | 10.0% | 19.1 |

The generic model’s box stops at roughly two-thirds of the plate, so it returns MH04DB where the plate reads MH04DB6948. In almost every image its output is a prefix of ours, not a different answer. A truncated plate never matches a booking, so the barrier would never open.

### Two caveats to state before anyone asks

- The test images are pre-cropped plates, not full vehicle photos. Both models got the same easy framing, but this is not a "find the plate in a scene" test. A perceptual-hash check confirmed no overlap with the training images.

- Roughly a quarter of reads are not clean. Those fall back to app unlock — which is exactly why ANPR is evidence and not authority.

# 3. Task list

## Backend

### Deploy — today’s work is not live yet

☐  Commit the new files: anprAccessController.js, accessRoutes.js, firebaseBarrierService.js, seed-demo.js

☐  Commit the changes to errorCodes.js, mqttService.js, server.js

☐  Push to trigger the Render deploy

☐  Add to the Render dashboard: ANPR_SERVICE_TOKEN, FIREBASE_DATABASE_URL, FIREBASE_DEVICE_MAP, FIREBASE_BARRIER_ENABLED

☐  Verify: POST /api/access/anpr-event should return 401, not 404

☐  Delete services/backend/.env.bak

### Demo fixes — about 30 minutes

☐  Remove the random payment failure (paymentsController.js line 211)

☐  Currency USD → INR in Booking.js and Payment.js

☐  Add the payment check to checkIn

☐  Add razorpay and upi to the Payment enums — the seed had to use credit_card / stripe because no Indian option exists

☐  Run npm run test:auth && npm run test:bookings

## Admin panel

☐  Deploy to Render — render.yaml is ready, the URL currently 404s

☐  Add the new origin to FRONTEND_URL on the backend, or CORS will block it

☐  Log in and verify — do not assume it worked

☐  Walk only: Dashboard, Owners, OwnerDetail (KYC approve), Bookings, Payments

☐  Never click the six placeholder routes: /spaces /vehicles /reports /support /notifications /settings

## Consumer and Owner apps

No code changes needed. Both already point at the deployed backend.

☐  Start Metro and log in with a seeded phone (OTP 123456)

☐  Record consumer: search → book → pay → unlock

☐  Record owner: approve a booking → earnings

☐  One take each, under 90 seconds, 1080p

☐  Warm the backend first — curl /health three times, or the first screen waits 24 seconds

## ANPR service

☑  Keep it on the laptop. Render’s free tier gives 512 MB; the model needs about 1.5 GB and would crash.

☐  Write the startup command into the runbook:

ANPR_SERVICE_TOKEN=parkfnb-anpr-demo-token uvicorn app:app --port 8008

☑  Confirm weights/ stays gitignored (21 MB)

Running it locally is also the better story: "it reads a plate in under a second on a laptop CPU, with no GPU — in production that is an edge box at the gate, so video never leaves the site."

## Barrier

☐  Power it on and confirm it reaches WiFi

☐  Check the heartbeat: uptimeMs must keep changing. It was stuck at 2407 during testing, which means the device was off

☐  The firmware is hardcoded to D-Link_DIR-615 — test the venue network or a hotspot in advance

☐  Enclosure: electronics box, base skirt, reflective tape, cable wrap, logo

☐  Record a backup video of it working

## Housekeeping

☐  Move the loose screenshots and videos out of the repository root

☐  Fix CLAUDE.md — "three separate repos", "Render is down", "approve/reject missing" are all wrong

☐  Fix README.md — it says the admin panel does not exist

☐  Document the Firebase link — nothing in the repo mentions it

# 4. Five-day schedule

| Day | Work |
| --- | --- |
| Thu 18 | Deploy the backend · deploy the admin panel · demo fixes |
| Fri 19 | Record the app walkthroughs · test the barrier on the venue network |
| Sat 20 | Slides · finish the video edit · housekeeping |
| Sun 21 | Barrier enclosure · rehearse four times from cold · pack |
| Mon 22 | Warm-up, then present |

## Warm-up on the day, in order

1. Barrier on  ->  WiFi  ->  check the Firebase heartbeat

2. Backend      ->  wait for the MQTT connect line

3. seed-demo.js --reset   ->  note the plate and booking id

4. ANPR service ->  poll /health until the model is loaded

5. Admin panel

6. Wake the hosted backend (three requests)

7. One full dry run, then re-seed so the stage run is clean

## Demo order

| # | Beat | How |
| --- | --- | --- |
| 1 | Problem and solution | Slides |
| 2 | Approve an owner’s KYC | LIVE |
| 3 | Consumer app | Recorded |
| 4 | Owner app | Recorded |
| 5 | Architecture — three paths, one decision | Slide |
| 6 | ANPR: valid plate → ALLOW → barrier lifts | LIVE |
| 7 | ANPR: unknown plate → DENY → audit row | LIVE |
| 8 | Benchmark numbers | Slide |
| 9 | What is simulated today | Slide |
| 10 | Roadmap and the ask | Slide |

The refusal is the better demo. Anything can open a gate — refusing correctly is the product.

## Fallbacks, decided in advance

| If this fails | Do this |
| --- | --- |
| The barrier does not lift | Start the simulator: "the barrier is a device on the network — here is the same command going to the simulator" |
| The ANPR service dies | Play the pre-recorded clip |
| The local backend fails | Switch to the hosted one, already warm |
| The laptop fails entirely | Slides and video. Rehearse this path once |

# 5. Deliberately not doing before the 22nd

| Item | What to say if asked |
| --- | --- |
| Commission ledger | Take rate is 30%; earnings show gross today, the ledger is next sprint |
| Real payment gateway | A three-day task gated on merchant KYC, not on engineering |
| Booking expiry | Pending holds expire in 15 minutes — on the roadmap |
| Occupancy detection | Same camera, same model, a different question. The detector already outputs vehicle boxes; bay outlines are marked once and the rest is geometry |
| Cellular barrier | Production units ship with 4G. The transport layer is already abstracted — a client-object swap, not a rewrite |
| Firebase security rules | Open for the demo, locked before any pilot |
| Weatherproofing | Pilot units get a sealed enclosure |
| Space optimizer | Screenshot only. Never run it during the demo — it takes port 5000 |
| Android release build | The recorded video covers it |

## One thing that must not be forgotten

The Firebase database rules are currently open. Anyone on the internet who knows the URL can open the barrier. That is acceptable for a demo and unacceptable for a pilot.

# 6. Risks

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Barrier will not join the venue WiFi | Medium | Firmware is hardcoded to one SSID. Test on a hotspot before the day |
| Hosted backend cold start (24s) | High | Demo locally; keep the hosted one warm as backup |
| Seed data goes stale | Medium | Re-seed 30 minutes before. Dates are anchored to run time |
| Enclosure work breaks the barrier | Medium | Test after every step, not at the end |
| OCR misreads the demo plate | Low | Already tested at 0.94 confidence. Use the images that are known to work |
| Deployed backend still on old code | High | Deploy on the 18th, or commit to demoing locally |

Most teams at this stage have a deck and a prototype. This one has a barrier that refuses to open when the booking is not paid, and an audit row proving it. Lead with that.