PARKFNB
AI / ANPR — POST-TRAINING MASTER ROADMAP

YOLO11n → Real CCTV → OCR → Tracking → Backend → ESP32 → Barrier → Occupancy

# 1. Current Status — Where We Are Now

| Item | Current Status |
| --- | --- |
| Dataset | 2-class YOLO dataset ready |
| Classes | 0 = vehicle ¦ 1 = license_plate |
| Train | 6,025 images |
| Validation | 753 images |
| Model | YOLO11n pretrained |
| Image size | 960 |
| GPU | Tesla T4 — CUDA available |
| Training | 100 epochs configured; Epoch 4/100 was running in the supplied log |
| Output | Google Drive: ParkFNB_Dataset/training_runs/yolo11n_vehicle_plate_v3 |

Important: let the current run finish. Do not change training settings mid-run unless there is a genuine failure.

# 2. Current Metrics and What They Mean

| Epoch | Precision | Recall | mAP50 | mAP50-95 |
| --- | --- | --- | --- | --- |
| 1 | 0.739 | 0.668 | 0.761 | 0.444 |
| 2 | 0.867 | 0.856 | 0.900 | 0.580 |
| 3 | 0.880 | 0.832 | 0.898 | 0.641 |

mAP50 evaluates detection at IoU ≥ 0.50. mAP50-95 is stricter and averages performance across IoU thresholds 0.50–0.95. The final decision must use class-wise vehicle and license_plate metrics, not only the combined 'all' score.

# 3. MASTER PARKFNB AI / ANPR FLOWCHART

CURRENT — YOLO11n TRAINING

↓

Training Analysis — results.csv, curves, class-wise metrics, overfitting check

↓

Select best.pt + preserve last.pt + training artifacts

↓

Final TEST SET Evaluation — unseen data

↓

Visual QA — vehicle & license_plate boxes

↓

REAL CCTV / CAMERA TESTING

↓

Camera Geometry + Plate Pixel-Size Check

↓

YOLO Inference → vehicle + license_plate

↓

Plate Crop → Pre-processing

↓

PaddleOCR → text + OCR confidence

↓

Plate Cleaning + Required Indian Format Validation

↓

ByteTrack → same vehicle across frames

↓

Multi-Frame OCR Voting + Confidence Fusion

↓

FINAL ANPR RESULT

↓

ParkFNB Backend → booking + payment_status + time + authorization

↓

AUTHORIZED → ESP32 → Barrier OPEN → Entry / Exit Event

↓

NOT AUTHORIZED → Barrier remains closed / user flow

↓

Parking Session + Database Logging

↓

Parking Occupancy → Slot EMPTY / OCCUPIED

↓

Edge Deployment → Raspberry Pi 5 + Hailo-8L (target)

↓

Stress Testing → day/night/rain/glare/angles/multiple vehicles

↓

PRODUCTION PARKFNB

↓

# 4. PHASE-BY-PHASE EXECUTION PLAN

## PHASE 1 — Finish Training

Let the current YOLO11n run continue.

Do not change dataset/model/batch/imgsz/settings mid-run.

Keep the Google Drive run intact.

## PHASE 2 — Training Analysis

Read results.csv and results.png.

Check Precision, Recall, mAP50 and mAP50-95.

Check vehicle and license_plate metrics separately.

Check train/validation curves for overfitting or underfitting.

Review confusion matrix, PR curve and F1 curve.

## PHASE 3 — Checkpoint Selection

Use best.pt as the primary candidate.

Keep last.pt as the final-epoch backup.

Record the best epoch and its metrics.

## PHASE 4 — Final Test

Run best.pt on the held-out test split.

Do not repeatedly tune against the final test set.

Record class-wise and overall metrics.

## PHASE 5 — Visual QA

Inspect test images with predicted boxes.

Check missed vehicles, missed plates, loose boxes, false positives and duplicates.

Create a failure-case set for later dataset improvement.

## PHASE 6 — Real CCTV Testing

Collect representative ParkFNB camera footage/images.

Test day, night, shadows, glare, rain, angles, near/far vehicles and moving vehicles.

Measure actual plate pixel dimensions at the camera position.

## PHASE 7 — YOLO → OCR Pipeline

Run YOLO frame by frame.

Extract the license_plate bounding box.

Crop the plate and apply only useful pre-processing.

Send the crop to PaddleOCR.

Store OCR text and confidence.

## PHASE 8 — Plate Validation

Clean OCR output.

Normalize common OCR formatting issues.

Validate against the required Indian registration format/rules.

Do not trust a single OCR frame when multiple frames are available.

## PHASE 9 — Tracking + Multi-Frame Voting

Use ByteTrack to associate detections with the same vehicle.

Collect OCR results across multiple frames.

Use confidence and consistency to choose the final plate.

Return one final plate result per vehicle.

## PHASE 10 — Backend Authorization

Send final ANPR result to the ParkFNB backend.

Check booking identity, booking status, payment_status, time/date eligibility and business rules.

ANPR provides vehicle/plate evidence; the backend makes the authorization decision.

## PHASE 11 — ESP32 + Barrier

Send an authorized command to ESP32.

ESP32 controls barrier open/close.

Add vehicle/obstacle sensing, timeouts, safe-state behavior and manual override.

Log barrier actions.

## PHASE 12 — Entry + Exit

Entry: ANPR → authorization → barrier → session start.

Exit: ANPR → active session → payment/validation → barrier → session close.

Store timestamps and relevant confidence/log information.

## PHASE 13 — Parking Occupancy

Treat occupancy as a separate vision problem from ANPR.

Define parking slots/ROIs or use an occupancy model.

Produce EMPTY/OCCUPIED state per slot.

Connect slot state to backend availability.

## PHASE 14 — Edge Deployment

Optimize/export the validated model for target edge hardware.

Target architecture: Raspberry Pi 5 + Hailo-8L.

Benchmark FPS, latency, memory, power and end-to-end ANPR latency.

## PHASE 15 — Production Acceptance

Run complete end-to-end tests.

Test OCR failure, no plate, network failure, ESP32 disconnect and sensor faults.

Only after acceptance mark the AI/ANPR pipeline production-ready.

# 5. TECHNICAL ARCHITECTURE

CAMERA / CCTV

↓

YOLO11n — vehicle + license_plate detection

↓

ByteTrack — vehicle identity across frames

↓

License Plate Crop

↓

PaddleOCR — text + OCR confidence

↓

Cleaning + Indian Plate Validation

↓

Multi-Frame Voting / Confidence Fusion

↓

ParkFNB Backend

↓

Booking + payment_status + timing + authorization

↓

ESP32

↓

Barrier Controller

↓

Entry / Exit Event + Database

# 6. DATA & MODEL FLOW

| Stage | Input | Output |
| --- | --- | --- |
| Training | YOLO dataset | best.pt / last.pt |
| Detection | CCTV frame | vehicle + license_plate boxes |
| Tracking | Sequential detections | vehicle track IDs |
| OCR | License plate crop | text + OCR confidence |
| Voting | Multiple OCR frames | final plate candidate |
| Authorization | Plate + booking data | ALLOW / DENY |
| Barrier | Authorized command | OPEN / CLOSE |
| Occupancy | Camera + slot logic | EMPTY / OCCUPIED |

# 7. PRODUCTION ACCEPTANCE CHECKLIST

☐ Training completed

☐ best.pt backed up

☐ Vehicle class evaluated separately

☐ License plate class evaluated separately

☐ Test-set evaluation completed

☐ Visual false-positive/false-negative review completed

☐ Real CCTV day test completed

☐ Real CCTV night test completed

☐ Plate crop quality verified

☐ OCR tested on real plate crops

☐ Multi-frame voting verified

☐ Backend authorization verified

☐ payment_status included in authorization logic

☐ ESP32 communication verified

☐ Barrier safety sensors/timeouts verified

☐ Entry flow verified

☐ Exit flow verified

☐ Occupancy flow verified

☐ Edge inference benchmark completed

☐ Failure handling tested

☐ End-to-end production acceptance passed

# 8. IMMEDIATE NEXT STEPS AFTER THIS TRAINING RUN

1. Let training finish / early-stop.

2. Open the saved run in Google Drive.

3. Extract results.csv and final metrics.

4. Inspect class-wise vehicle vs license_plate performance.

5. Identify best.pt.

6. Run best.pt on the untouched test split.

7. Visually inspect predictions.

8. Move to real CCTV testing only after detector evaluation.

# 9. IMPORTANT DESIGN RULES

ANPR is not authorization. It supplies vehicle/plate evidence; ParkFNB backend makes the business decision.

Do not judge the detector only from the combined mAP. License plate performance must be checked separately.

Do not repeatedly tune against the final test set.

Do not rely on one OCR frame when multiple frames are available.

Parking occupancy is a separate AI/vision problem from ANPR.

Barrier safety sensors and fail-safe behavior must not depend only on AI predictions.

Keep best.pt together with the exact dataset/configuration used to produce it.