PARKFNB

Deployment & Hardware Integration Plan

Technical assessment, launch plan and cost estimate

| Prepared for | Management review and approval |
| --- | --- |
| Scope | Backend deployment · payments · SMS · IoT barrier integration |
| Basis | Full code audit of backend, both mobile apps and firmware |
| Date | 8 September 2026 |
| Status | Approval needed before deployment |

# 1. Executive Summary

The product works. A consumer can find a parking space, book it and pay; an owner receives the request, approves it, and the booking is confirmed. Both mobile apps run on a real device against a real backend, and that full loop was tested end to end.

However, a full audit of the codebase found three issues that make deployment unsafe today. None of them is visible from the app — all three are in code paths that only matter once real users and real money are involved. They are listed in Section 2 with the exact file and line so they can be verified independently.

This document covers three decisions:

Readiness — what must be fixed before we go live, and why each one matters

Hosting — where the backend should run, and what it costs

Hardware — how the physical barrier connects to a booking, step by step

## The recommendation in one paragraph

Do not deploy this week. Spend two weeks closing the three blockers below, then deploy to a managed host (Render) with MongoDB Atlas — not AWS EC2 and not Firebase. Start the SMS regulatory registration today, because it takes one to two weeks and everything else waits on it. Hardware follows in weeks three and four, starting with a single device on our own premises.

## Cost at a glance

| Item | Pilot phase | At real traffic |
| --- | --- | --- |
| Backend hosting (Render) | Free | Rs 600 / month |
| Database (MongoDB Atlas) | Free | Rs 4,700 / month |
| File storage (Cloudinary) | Free | Rs 1,700 / month |
| SMS OTP (MSG91) | Rs 0.20 per OTP | Rs 0.15 per OTP |
| SMS regulatory registration (DLT) | Rs 11,800 one-time | — |
| Hardware per parking bay | Rs 1,500 – 2,500 | same |
| SIM per device (only where no WiFi) | Rs 29 / month | same |
| Total to launch a pilot | Rs 12,000 one-time + Rs 600/mo |  |

The pilot can run almost entirely on free tiers. The only unavoidable up-front cost is the SMS regulatory registration, which is mandatory for anyone sending OTPs in India regardless of provider.

# 2. What Must Be Fixed Before Launch

These three were found by reading the code, and each was verified directly rather than assumed. Every one of them causes real damage on day one.

## 2.1  Payments are simulated, not real

Severity: Critical — money never moves

The payment controller does not talk to any payment gateway. It decides whether a payment succeeded by generating a random number:

// src/controllers/paymentsController.js, line 211
const paymentSuccess = Math.random() > 0.1;  // 90% success rate for testing

The transaction ID is fabricated the same way (line 208). Refunds behave identically.

What happens if we launch as-is Roughly one in ten paying customers is told their payment failed, for no reason, and can do nothing about it. The other nine are told it succeeded — but no money has been collected from anyone. Owners would then be owed payouts against revenue that was never received.

Fix: integrate Razorpay (UPI, cards, netbanking) with server-side signature verification on the webhook. This is the single largest piece of work in the plan, roughly three to four days.

## 2.2  Uploaded documents are deleted on every deployment

Severity: Critical — permanent, silent data loss

Uploaded files are written to the server's own disk (src/routes/uploadRoutes.js, line 23). Managed hosting platforms give each deployment a fresh container, so that folder is empty again after every deploy, restart or crash.

What is stored there:

Owner identity documents — Aadhaar, PAN and bank proof documents uploaded during owner KYC

Listing photographs — the photographs owners upload for each parking bay

The database keeps the file paths, so nothing appears broken until someone tries to open a document. An owner will appear to have completed KYC with proof that cannot be viewed, and our compliance team will have no way to review them. There is no mechanism anywhere in either app to ask the owner to upload again.

A second issue in the same area Uploaded files are served with no authentication at all. Anyone holding the URL can read a KYC document — including identity and bank proof. Moving to Cloudinary with signed, expiring URLs fixes both problems at once.

Fix: move uploads to Cloudinary (free tier is sufficient at pilot scale). Roughly one day.

## 2.3  One misconfiguration exposes every user account

Severity: Critical — account takeover

During development, the login OTP is returned in the API response so that developers can test without an SMS provider. That is correct behaviour for development. The problem is what switches it off:

// src/controllers/otpController.js, line 162
if (!isProd()) payload.dev_code = code;   // isProd() === NODE_ENV === 'production'

The protection depends entirely on one environment variable being set correctly on the server. Managed hosting platforms do not always set NODE_ENV automatically, and if it were ever set to "staging" the guard fails open.

What that would mean Anyone could request an OTP for any phone number and receive that OTP in the API response — then sign in as that person. One missing environment variable would expose every account on the platform.

Fix: make this an explicit, separate opt-in flag so the default is always off, and remove the field entirely once real SMS delivery is live. Under an hour.

## 2.4  Also found during the audit

Not launch-blocking on their own, but all should be closed in the same two weeks.

| # | Issue | Where | Why it matters |
| --- | --- | --- | --- |
| 1 | Rate limiting is entirely absent | middleware/rateLimit.js | Login, registration and OTP endpoints are completely unthrottled. The library is not installed and every limiter is commented out. |
| 2 | Server can crash on startup | server.js:90-93 | A decorative startup banner miscalculates spacing. A production URL longer than 40 characters throws an error and the server never starts. |
| 3 | No error logging in production | errorHandler.js:55 | Errors are only logged in development. In production a failure leaves no record at all — we would be blind to live problems. |
| 4 | Requests killed during deployment | server.js:85 | No graceful shutdown. Every deploy terminates in-flight requests, including bookings and payments, mid-write. |
| 5 | Health check does not check anything | server.js:33 | Reports "healthy" without testing the database. A server with a dead database keeps receiving traffic. |
| 6 | Database query injection possible | middleware/validation.js:119 | Input sanitisation only covers top-level text fields. Crafted queries pass through to the database. |
| 7 | Currency inconsistency | Booking.js:67 | Bookings are recorded in INR while payments default to USD. The owner app already displays "Rs 100.00 - USD". |
| 8 | No commission field exists | ownersController.js:274 | Owner earnings show 100% of gross. Our commission cannot be calculated or deducted anywhere in the system. |

# 3. Where the Backend Should Run

## 3.1  The three options

| Option | Assessment | Verdict |
| --- | --- | --- |
| Firebase | Our backend is Express and MongoDB. Firebase would require rewriting it entirely on a different database — every query, every relationship. Two to three weeks of work, and everything currently working would break. | Rejected |
| AWS EC2 | Technically capable, but we would own operating system patching, web server configuration, SSL renewal, process management and backups. Significant ongoing effort for no benefit at current scale. | Not yet |
| Render (managed) | Already configured for this project. Deploys directly from Git, handles SSL and scaling. The free tier sleeps after inactivity; the paid tier at Rs 600/month removes that. | Recommended |

EC2 becomes the right answer later — at roughly 500 bookings a day, or when we run video analytics, which needs its own dedicated machine. Moving from Render to EC2 at that point is straightforward. Starting on EC2 today would cost us weeks of operational work before we have a single paying customer.

## 3.2  Supporting services

| Service | Choice | Cost | Note |
| --- | --- | --- | --- |
| Database | MongoDB Atlas M0 | Free | Permanently free, 512 MB. Limited to about 100 operations per second — ample for a pilot, upgrade at real traffic. |
| File storage | Cloudinary | Free tier | Includes CDN delivery and image processing. Solves the KYC document problem in 2.2. |
| SMS OTP | MSG91 | Rs 0.15-0.25 / SMS | India-based, billed in rupees. Three to five times cheaper than Twilio, which bills in USD with foreign exchange charges. |
| MQTT broker (hardware) | HiveMQ Cloud | Free to 100 devices | Already configured in the firmware. |

## 3.3  SMS regulatory registration — start this today

This is on the critical path Indian regulation requires DLT registration before any business can send OTP messages. It costs Rs 11,800 one-time (Rs 5,900 entity + Rs 5,900 header) and takes one to two weeks to approve. This applies to every compliant provider, not just MSG91. If we begin this only after the code is ready, we will have a finished platform that cannot send a single login code. It runs in parallel with development at no cost to the schedule — but only if it starts now.

# 4. Hardware: How the Barrier Connects

## 4.1  Current position

The firmware is built and working. The barrier controller — an ESP32 microcontroller driving a motorised boom arm — is roughly 330 lines of well-built code. It handles encrypted communication, measures the arm angle using gravity rather than a rotation sensor (so it never drifts out of calibration), ramps the motor smoothly, and stops if it detects an obstruction. This does not need rewriting.

The backend has no hardware code whatsoever. A search of the entire backend for any device, barrier or messaging code returned nothing. There is no device record, no way to link a device to a parking bay, and no way to send it a command. The apps are the same: the consumer app has no unlock button, and the owner app's "Smart Barriers" screen is a visual mock-up with no connection to anything — an owner can switch it on today and nothing happens.

In short: we have a working device and a working marketplace, and nothing joining them. That join is the work described below.

## 4.2  How the device connects to the internet

The device never accepts an incoming connection. Instead, both the device and our backend connect outward to a shared message broker, which relays messages between them. This means no public IP address, no port forwarding, and it works from behind any home or office router.

Consumer app                                          Barrier device
        |                                                      |
        |  1. HTTPS request                                    |
        v                                                      |
   Parkfnb backend  --2. encrypted-->  MQTT broker  --3.-->  ESP32
        ^                              (HiveMQ)                |
        |                                                      |
        +-------- 5. status update <---- 4. confirms ----------+

Two connection choices for the device itself:

|  | WiFi | Mobile data (4G SIM) |
| --- | --- | --- |
| Hardware cost | About Rs 400 (ESP32) | About Rs 1,200-2,400 (ESP32 + 4G module) |
| Running cost | Nil | Rs 29 / month (Airtel M2M plan) |
| Suitable for | Homes, societies, malls, offices | Open lots, roadside bays, anywhere without WiFi |

Recommendation: start with WiFi. The first deployments will be in homes and societies where WiFi is available, and the firmware supports it today. Mobile data becomes necessary for roadside bays, and the cost is lower than expected — the device sends roughly 3 MB per month (about 200 bytes per barrier operation plus a periodic status message), so the cheapest available IoT plan is sufficient.

## 4.3  How a customer unlocks the barrier — step by step

This is the sequence we need to build. Steps marked "exists" are already working; the rest is new development.

| # | Step | Status |
| --- | --- | --- |
| 1 | Customer books a parking bay in the app and pays. | Exists |
| 2 | Owner approves the request; booking becomes confirmed. | Exists |
| 3 | Customer arrives and presses "Open barrier" in the app. | To build |
| 4 | Backend verifies: is this the right customer, is the booking confirmed and paid, is it within the booked time window? | To build |
| 5 | Backend looks up which physical device serves that bay. | To build |
| 6 | Backend sends a signed command to the broker, addressed to that device only. | To build |
| 7 | Device receives it, checks the signature and a counter that prevents replayed commands, then raises the arm. | Exists |
| 8 | Device reports its new position back through the broker. | Exists |
| 9 | App shows "Barrier open" to the customer. | To build |
| 10 | On checkout, the barrier closes and the bay is released. | To build |

## 4.4  What the command looks like

The device already accepts a precise message format. The backend must produce exactly this:

Topic:   parkbnb/pb-001/cmd
{
  "cmd":   "open",                 // or "close", "stop", "status"
  "token": "<shared secret>",      // authentication
  "n":     1234                    // counter, must always increase
}

The device replies on a status topic with its angle, whether it is moving, signal strength and any fault. That reply is retained by the broker, so the app sees the current position immediately on opening, without waiting.

## 4.5  Two issues to resolve before devices leave our hands

a) Every device currently shares one password. The authentication secret is compiled into the firmware and is the same on every unit. If one device were opened up and the secret extracted, that secret would open every barrier we have deployed. The device also accepts its encrypted connection without verifying the server's certificate.

This is acceptable for a pilot on our own premises. It must be changed to per-device credentials before any device is installed at a customer site. The firmware author documented this limitation himself.

b) There is no offline fallback. If the internet connection drops, the customer cannot open the barrier — their car stays where it is until connectivity returns. For a pilot, a manual override code is enough. Before wider rollout we need either a Bluetooth unlock (the customer is standing right next to the device) or a booking permission cached on the device in advance.

# 5. Plan and Timeline

Four weeks from approval to a working hardware pilot.

## Week 1 — close the blockers

Integrate Razorpay with webhook signature verification (3-4 days)

Move file uploads to Cloudinary (1 day)

Fix the OTP exposure risk; install and enable rate limiting (1 day)

Start the DLT registration on day one — it runs in parallel and takes 1-2 weeks

## Week 2 — deploy

Startup validation, error logging, graceful shutdown, real health check

Security headers and query sanitisation

Deploy to Render, database on MongoDB Atlas, point both apps at it

Connect MSG91 for live OTP delivery, once DLT is approved

Milestone: the platform is live and can be demonstrated to anyone, anywhere, from their own phone. Today it requires a developer laptop to be running.

## Weeks 3-4 — first hardware device

Device record in the database, linked to a parking bay

Messaging connection between backend and broker

The unlock endpoint, with its permission checks

"Open barrier" button and live status in the consumer app

One device installed on our own premises, on WiFi

Milestone: a real booking opens a real barrier. Once one device works end to end, every additional device is a repeat of the same setup.

## After the pilot

Per-device credentials and certificate validation (before any customer installation)

Offline unlock path — Bluetooth or cached permission

Replace the owner app's mock IoT screen with real device pairing

Commission field, so our revenue can actually be calculated

Device fleet dashboard for the admin panel

## Decisions needed

To proceed we need agreement on four points:

| # | Decision | Recommendation |
| --- | --- | --- |
| 1 | Hold deployment for two weeks to close the three blockers? | Yes |
| 2 | Hosting: managed (Render) rather than AWS EC2 or Firebase? | Render |
| 3 | Approve Rs 11,800 for DLT registration, starting immediately? | Yes — critical path |
| 4 | Payment gateway: Razorpay? | Razorpay |

Total commitment to reach a working hardware pilot: approximately Rs 12,000 one-time and Rs 600 per month, plus four weeks of development.

Every finding in this document was verified directly against the source code. File names and line numbers are given throughout so that any claim can be checked independently.